Hobart Township Road Tour

May 5, 2023

Present:  Terry Hockett, DuWayne Sonnenberg, Larry Hoffmann, Russ Berstler, and Torey Sonnenberg

Notes added after discussion at May 9, 2023 Monthly Board Meeting

Jolly Fisherman

345TH Ave

- Mail box too close to turn off from county 4 – Otter Tail County will need to be contacted.

- Stop sign down – approved for Sonnenberg Excavating to do.

490th St

- Add gravel on first part of road – approved for Sonnenberg Excavating to do.

Adams Point Road

- Soft spot, dig out and put mat down, fill and gravel – Approved for work to be done, work with Jeff Stabnow on repair.

Adams Point Lane

Adams Point Trail

- Build up low area by swamp – Approved for work to be done, work with Jeff Stabnow on repair.

East Lake Seven Road

- Build up in the next year or so – Work to be done next year.

Dusty Trail

- Trees on edge of road – Approved for Sonnenberg Excavating to do.

Camp Cherith Road

- Trees to close to road – DuWayne Sonnenberg will contact land owners, Land owner gave DuWayne approval.

- Shoulder work on tar section – DuWayne Sonnenberg will contact Tom Ahlfs at Ottertail Aggregate

West Lake Seven Road

- Trees down - Approved for Sonnenberg Excavating to do.

Lake Seven Trail

520th ST Town line road with Burlington TWP

- Tar breaking up where tar and gravel meet – Larry Hoffmann will contact Brenton Newling

Lake Six Road

- Edge work, some tar breaking out, do before seal coat meet – Larry Hoffmann will contact Brenton Newling – Russ will contact Otter Tail HWY Dept to find out when seal coat project is to be done.

335th Ave Town line Road shared with Candor

- Trees down by road - Approved for Sonnenberg Excavating to do.

Camp Cherith

504th St

- No speed bumps - Approved for Sonnenberg Excavating to remove speed bump signs.  Township to order 25 MPH yellow signs, signs to be placed on post with tractor crossing sign.

Wymer Lake Loop

- Missing signs, STOP and “T” - Approved for Sonnenberg Excavating to do.

W Wymer Lake Road

- Tar needs shoulder work– DuWayne Sonnenberg will contact Tom Ahlfs at Ottertail Aggregate

- Sign post, no sign - Approved for Sonnenberg Excavating to do.

- Dip on road needs filling – add more rock, wait for hole to settle.

- Sharp drop off by culvers – Sonnenberg Excavating will talk to Jeff Stabnow.

East Lake Wymer Road

- Tree removal, hanging over road - Approved for Sonnenberg Excavating to do.

- Tar edge needs shoulder work – DuWayne Sonnenberg will contact Tom Ahlfs at Ottertail Aggregate

Good Oak Loop

Good Oak Trail

493rd St

368th Ave

500th St

365th Ave

- Branch over road - Approved for Sonnenberg Excavating to do.

- Needs stop sign at intersection - Approved for Sonnenberg Excavating to do.

370th Ave

- Remove trees by stop sign on 60 – need to contact land owner, Russ will put together a document for land owner to sign.

East Rose Lake Rd

Sunrise Beach Rd

Pitzel Point Road

S Rose Lake Road

- Soft spot by water in ditch – Larry Hoffmann will talk to land owner about putting in proper ditch grade.

Long Shores Road

Long Shores Trail

Delight Drive

- Stop sign down - Approved for Sonnenberg Excavating to do.

Delight Lane

- Add gravel in cul-de-sac - Approved for Sonnenberg Excavating to do.

Bruhn’s Beach Road

470th St

- Disc shoulder then add gravel on section close to 36 – Approved for work to be done on building up road from County Hwy 36 going east to the crest of the hill.

385th

- Dust guard hill going to 460th st - Approved for Sonnenberg Excavating to do.

475th St

Black Diamond Rd

- Add gravel - Approved for Sonnenberg Excavating to do.

495th St

Rice Lake Rd

505th St

- Cut dead tree on east side of Hwy 10 - Approved for Sonnenberg Excavating to do.

395th Ave Town Line Road with Gorman

460th St Town line road with Edna

- Gravel this year or next – will need to discuss with Edna Township.

365th Ave

- Trees over road - Approved for Sonnenberg Excavating to do.

355th Ave

Sybil Lake Rd

Freedom Flyer Road

Freedom Flyer Trail

Beuhler’s Drive

- Brush removal - Approved for Sonnenberg Excavating to do.

Town Line Road

353rd Ave

345

Long View RD

Uf Da Vista